## Slide 1: Project
Hrybko Vasili
Krystsina Krukouskaya
Andrey Ilyin

## Slide 2: Test team
Name | Position | Role
Hrybko Vasili | QA Engineer | Team testing lead, writing checklists, test cases, manual testing, reporting bugs
Krystsina Krukouskaya | QA Engineer | Team testing lead, writing checklists, test cases, manual testing, reporting bugs
Andrey Ilyin | QA Engineer | Team testing lead, writing checklists, test cases, manual testing, reporting bugs

## Slide 3: Testing timetable
Name | Date | Description | Duration, h
Vasili, Krystsina, Andrei | 11.01. 2019 | Collection the info about the devices and OS-s in the group, dividing the app within modules, creating templates for checklists and test cases. | 9
Vasili, Krystsina, Andrei | 14.01. 2019 | Appointment responsible people to particular application parts, writing the checklists for app, organization a peer review of the checklists. | 12
Vasili, Krystsina, Andrei | 22.01. 2019 | writing test cases based on checklists, organization a peer review of the test cases. | 21
Vasili, Krystsina, Andrei | 31.01. 2019 | Testing all of checklists and test cases, reporting bugs into Jira. | 27
Vasili, Krystsina, Andrei | 7.02. 2019 | Preparation a demo about testing process and analyzing the quality of the product, making a TRR presentation | 18

## Slide 4: Test environment
Name | OS | Skype Version
Vasili Hrybko | Windows 7/64 sp.1 | 8.34.0.78
Krystsina Krukouskaya | Windows 8.1/64 sp.1 | 8.34.0.78
Andrey Ilyin | Windows 7/64 sp.1 | 8.34.0.78

## Slide 5: Summary
Build 8.34.0.78 was successfully installed under both platforms (Windows 7/64 sp.1, Windows 8.1 / 64 sp.1), Smoke tests passed successfully. The application is stable, the main functionality is workable. At the moment, 100% of the planned tests have been compeleted.

## Slide 6: Modules with which we worked
Hrybko Vasili:
Launch Skype, Sending multimedia and messages, Contact Management, Skype Translator
Krystsina Krukouskaya:
Audio Calls between Skype subscribers Video Calls between Skype subscribers
Skype Translator
Andrey Ilyin:
Search. Contact Management. Settings, GUI Testing, Skype Translator

## Slide 7: Skype functionalities Not tested
Business skype
Calls to mobiles and landlines
#GroupMe (doesn’t work in Belarus)

## Slide 8: Checklist
In checklist we wrote checks for main functionality and check functionality of main modules and tried to break application
We wrote positive and negative checks
Enter equivalence classes and boundary values,
Smoke tests, like installation, launch, creating new account, login in existing account
Sending messages, files, skype calls between users, testing GUI

## Slide 9: Test cases
In the process of testing were prepared 70 test cases, affecting all functions of the application, except for paid ones. Each team member tested his module.

## Slide 10: Statistics of defects by priority
TSP - Test Case Success Rate
TSP = 85 %
Target value = 85 %
 | Blocker | Major | Minor | Trivial
Open | 0 | 4 | 3 | 3
Closed | 0 | 0 | 0 | 0
Reopened | 0 | 0 | 0 | 0
Resolved | 0 | 0 | 0 | 0
Verified | 0 | 0 | 0 | 0

## Slide 11
Module | Number of bugs | Description
Registration | 1 | It is not possible to add the phone number for account after linking it to another account
Authorization | 1 | Unable to authorization in the case of correct internet connection and valid login and password
UI | 4 | Incorrect american and arabic date format after swithing to American English (US) (2 bugs) No one register of the languages list Incorrect info about the last user's visit in the conversation window
Settings | 2 | Incorrect RTL orientation of UI after switсhing to Arabic language and in the case of PC's arabic L10N
Sending of text messages | 1 | Incorrect sequence of sending messages in chat after clicking the relevant button
Voice calls | 1 | Incorrect subtitles within voice calling

## Slide 12: Product quality
Defect density
number of defects in a single module / total number of defects in software = 4 / 10 = 0.4

## Slide 13: The quality of the testing team
1. Effectiveness of tests and test cases.
number of defects found / number of test cases in the test set = 10 / 70 = 0.142
2. Real-time QA command operation.
the time spent on the targeted QA activity / the total number of working hours of the team = 87 / 160 = 0.543

## Slide 14
Testing team found app as well-organized, comprehensive, clean and uncluttered, very useful, and easy to use.

## Slide 15: Recommendations
Change | Justifications | Severity
Addition of removing several chat messages without everyone selecting | It will extend the functionality and increase usability | Minor
Addition of a button for connection of a new incoming voice call to the current voice conversation | It will extend the functionality and increase usability | Minor